FACTORY SIMULATION — PROGRESS REPORT

OOP with C++   GIST EECS

1. Team Information

| Team name | BBANG |
| --- | --- |
| Factory domain | Smart Farm Bakery |
| GitHub repository | https://github.com/eh-rud/BBANG.git |

| Member | Student ID | Primary responsibility |
| --- | --- | --- |
| 김도경 | 20255021 | Leader & Frontend Architecture & Interface Design (Developing Dear ImGui UI layouts, prototyping View layers, and implementing UI-to-Controller Command/Snapshot DTO bindings) |
| 황서현 | 20255243 | Backend Core Logic & State Machine (Designing the Factory Simulation Object hierarchy, implementing concrete machine process timers, and managing core update loops) |

2. Class Inventory

List every class you have defined or plan to define. Mark its layer and whether it is abstract or concrete.

| Class name | Layer (Model/View/Controller) | Abstract / Concrete | Inherits from | Status (Planned/In progress / Done) |
| --- | --- | --- | --- | --- |
| SimulationObject | Model | Abstract |  | In progress |
| Source | Model | Abstract | SimulationObject | In progress |
| AbstractMachine | Model | Abstract | SimulationObject | In progress |
| Sink | Model | Abstract | SimulationObject | In progress |
| Worker | Model | Abstract | SimulationObject | In progress |
| StorageUnit | Model | Abstract | SimulationObject | In progress |
| Product | Model | Abstract |  | In progress |
| Order | Model | Abstract |  | In progress |
| SeedInput | Model | Concrete | Source | Planned |
| OrderGenerator | Model | Concrete | Source | Planned |
| SmartFarmGrower | Model | Concrete | AbstractMachine | Planned |
| Harvester | Model | Concrete | AbstractMachine | Planned |
| MillMachine | Model | Concrete | AbstractMachine | Planned |
| DoughMixer | Model | Concrete | AbstractMachine | Planned |
| Oven | Model | Concrete | AbstractMachine | Planned |
| PackagingMachine | Model | Concrete | AbstractMachine | Planned |
| ParcelSorter | Model | Concrete | AbstractMachine | Planned |
| OrderMatcher | Model | Concrete | AbstractMachine | Planned |
| DispatchStation | Model | Concrete | Sink | Planned |
| Technician | Model | Concrete | Worker | Planned |
| WheatSeed | Model | Concrete | Product | Planned |
| GrownWheat | Model | Concrete | Product | Planned |
| WheatBatch | Model | Concrete | Product | Planned |
| FlourBatch | Model | Concrete | Product | Planned |
| DoughBatch | Model | Concrete | Product | Planned |
| Bread | Model | Concrete | Product | Planned |
| BreadParcel | Model | Concrete | Product | Planned |
| SortedParcel | Model | Concrete | Product | Planned |
| DispatchedParcel | Model | Concrete | Product | Planned |
| BreadOrder | Model | Concrete | Order | Planned |
| WheatStorage | Model | Concrete | StorageUnit | Planned |
| FlourSilo | Model | Concrete | StorageUnit | Planned |
| DoughQueue | Model | Concrete | StorageUnit | Planned |
| BreadStorage | Model | Concrete | StorageUnit | Planned |
| ParcelQueue | Model | Concrete | StorageUnit | Planned |
| OrderQueue | Model | Concrete |  | Planned |
| EventLog | Model | Concrete |  | Planned |
| Factory | Controller / Model | Concrete |  | In progress |
| MainLoop | Controller | Concrete |  | Planned |
| UIManager | View | Concrete |  | Planned |
| SimulationCmd | Controller / View DTO | Struct |  | Planned |
| MachineCmd | Controller / View DTO | Struct |  | Planned |
| FactorySnap | Model / View DTO | Struct |  | Planned |
| MachineSnap | Model / View DTO | Struct |  | Planned |
| StorageSnap | Model / View DTO | Struct |  | Planned |
| MachineState | Model | Enumeration |  | Planned |
| ScenarioType | Model | Enumeration |  | Planned |
| SimulationController | Controller | Concrete |  | In progress |
| MainWindow | View | Concrete |  | In progress |
| FactoryView | View | Concrete |  | In progress |
| ControlPanelView | View | Concrete |  | In progress |
| EventLogView | View | Concrete |  | In progress |
| InspectorView | View | Concrete |  | In progress |
| StatisticsView | View | Concrete |  | In progress |
| MachineWidget | View | Concrete |  | In progress |
| StorageWidget | View | Concrete |  | In progress |

Layer: Model/View/Controller    Status: Planned / In progress / Done

3. Class Diagram (first version)

Attach or paste your current UML class diagram below. Hand-drawn is fine at this stage. Must show: class names, inheritance arrows, and key methods.

1. Code UML 2. UI UML

4. UI Screenshots

Paste 1–3 screenshots of your current UI. Add a one-line caption below each one explaining what it shows.

Caption: Smart Farm production view, monitoring the initial agricultural process from seed input to wheat storage.

Caption: Bakery production view, illustrating color-coded machine states such as the BROKEN status of the oven.

Caption: Order and fulfillment view, detailing order matching, packaging, and final dispatch metrics.

Caption: Main dashboard overview displaying the complete Smart Farm Bakery pipeline, control panel, and real-time event log.

5. Project Completion Roadmap

List your remaining tasks with target dates. Be specific — one task per row.

| # | Task | Owner | Target date | Done? |
| --- | --- | --- | --- | --- |
| 1 | Draft the comprehensive Code UML class diagram, defining the complete backend domain model including the SimulationObject hierarchy, and core factory logic. | 황서현 | May 24 | ■ |
| 2 | Draft the detailed UI System UML class diagram, mapping out the View layer composition, Dear ImGui component hierarchy, and the decoupling structure via SimulationController. | 김도경 | May 24 | ■ |
| 3 | Complete the core ImGui UI layout and component prototyping (Smart Farm View, Inspector, Event Log, Statistics) without backend linkage | 김도경 | May 24 | ■ |
| 4 | Define SimulationCmd and MachineCmd structures and implement event bindings for UI-to-Controller command delivery | 김도경 | May 26 | □ |
| 5 | Connect the initial pipeline (SeedInput ➔ SmartFarmGrower ➔ Harvester ➔ WheatStorage) and verify the pure model update(tick) loop | 황서현 | May 28 | □ |
| 6 | Implement core state machine logic and processing timers for late-stage bakery machines (MillMachine, DoughMixer, Oven, PackagingMachine, etc.) | 황서현 | May 30 | □ |
| 7 | Implement snapshot structures (MachineSnap, StorageSnap) to extract and capture real-time backend state data for the UI layer | 김도경 | June 1 | □ |
| 8 | Map scenario selection logic and implement backend policy branching for the 4 major scenarios (NORMAL_FLOW, RANDOM_BREAKDOWN, etc.) | 황서현 | June 3 | □ |
| 9 | Conduct full system integration testing (debugging real-time UI data updates, checking for memory leaks) and configure GitHub Pages | Joint | June 5 | □ |
| 10 | Prepare the final presentation materials, record the simulation demo video, finalize the progress/final report, and push to GitHub | Joint | June 6 | □ |

6. Instructor Feedback

(This section is for instructor use only.)

| Progress rating | □ On track □ Minor delays □ At risk □ Needs discussion |
| --- | --- |
| Architecture check | □ Frontend / backend correctly separated □ Needs revision |
| UML quality | □ Satisfactory □ Incomplete □ Incorrect — resubmit |
| Comments |  |
| Date reviewed |  |